# Individual Progress Report — Intelligent AI Attendance System

Name: Ramisa Anjum                               ID: 2232552642                                      Section: 7

## Week 1: Research and Planning

Before starting hands-on implementation, I focused on understanding the problem domain and researching the technical approaches available for building an AI-based attendance system using facial and voice recognition. I looked into several existing approaches to face-recognition-based attendance systems to understand common design patterns, including systems built with OpenCV + Haar Cascade/LBPH classifiers, and more modern approaches using deep learning-based face embeddings. I compared their trade-offs.

I revisited core machine learning concepts relevant to this project from my coursework, specifically classification fundamentals and evaluation metrics, the kNN classification approach, and the concept of anomaly detection.

Based on this learning, the team decided on an initial technology direction:

- Face recognition engine: the face_recognition Python library (built on dlib), which uses a pretrained CNN to generate 128-dimensional face embeddings.

- Matching approach: scikit-learn based similarity/classification on top of the embeddings.

- Frontend: Streamlit

- Backend/database: Supabase

- Security: bcrypt for password hashing

- QR code support: segno

Other preparatory work

Drafted an initial system architecture: Streamlit UI → face capture → embedding extraction → Supabase storage/lookup → attendance record.

## Week 2: Environment Setup

In Week 2, I focused on setting up the development environment and preparing the codebase to begin implementation.

Environment and dependency setup

- Created a Python virtual environment (venv) for isolated dependency management.

- Installed and verified all packages listed in requirements.txt, including:

  - numpy, pandas — data handling

  - scikit-learn — for the face-matching/classification layer

  - dlib-bin, face_recognition_models — for face detection and embedding extraction

  - setuptools<70.0.0 — version-pinned to avoid a build compatibility issue with dlib-bin

  - supabase — backend database/auth client

  - bcrypt — password hashing

  - segno — QR code generation

  - pillow — image processing

  - streamlit — frontend framework

- Resolved installation issues encountered during setup

Initial project scaffolding

- Set up the base Streamlit application (app.py) to confirm the framework was correctly installed and functional

Verification

- Confirmed all installed libraries import successfully without errors.

- Ran the base Streamlit app locally to confirm the environment is functional end-to-end

## Week 3: UI/UX Design and Screen Architecture

In Week 3, I moved from environment setup to building the actual application UI, establishing both the project's code structure and the visual identity of the system. Reorganized the codebase from a single flat app.py into a modular src/ package

- src/components/ — reusable UI building blocks (header, footer)

- src/screens/ — full-page views (home, student, teacher)

- src/ui/ — shared styling logic (layout and background CSS)

We discuss the other implementations as a group, like home_screen() as the application's entry point, presenting two portals — Student and Teacher, the main routing logic in app.py using Python's match/case on st.session_state["login_type"]:

- None → renders home_screen()

- "student" → renders student_screen()

- "teacher" → renders teacher_screen()

We discussed all the parts and contributed equally. The updated files are pushed to the Git repository by one group member.

I have also created the project update presentation slides and uploaded in the git repository.